## Slide 1: Implementation of day-ahead market coupling
European Electricity Regulatory Forum
Florence, June 2015

## Slide 2: Integrating Day-ahead markets in Europe
2015
2016
19.11.2014
4MMC Go-live
1.12.2015
SEE CAO go-live
24.02.2015
IBWT borders go-live
NWE CEE FBMC
go-live to be planned
May 2015
CWE FB go-live
2017
I-SEM go-live
  Outlook 2015
    20 May 2015 –go-live of CWE Flow-based Market Coupling & integration in pan-European MRC project
    Inclusion of all relevant parties in MRC via DAOA (e.g., Baltics)
    Inclusion of Swiss Northern Borders (SNB) in MRC project temporarily suspended
    NWE-CEE FB MC design phase

## Slide 3: MRC Project: Key achievements – Outstanding Issues
Succesfull integration of the CSE region into PCR operations
Operational processes/procedures proven to be robust: no critical incidents in first 15 months
Successful adaption to CWE Flow Based
Operations
Euphemia is being actively developed to handle the ever increasing complexity, size, product number/types, grid constraints and diversity of markets
2 new versions of Euphemia in 2015 which have brought very significant performance improvements
    ER9.1 (Jan 2015): Performance improvements in the PUN search module
    ER9.2 (May 2015): Performance improvements and fine tuning of the branching strategies
  Euphemia 9.2 ready for the future market growth/developments
Euphemia 9.3 planned to be released in Q4 2015; mainly functional enhancements
Algorithm
CACM Compliance: anticipating the impact of the CACM – e.g., responsibilities of all NEMOs
Continuing to facilitate the usage of PCR systems and PX-PX procedures in the extended MRC scope and 4MMC coupling
Governance

## Slide 4: MRC Project: A Close Cooperation Managing a complex business process
  Coupling - PCR
Pre-Coupling
Post -Coupling
A close cooperation managing a complex business process: efficient decision making structure composed of 7 expertise-based working groups, a steering committee meeting on bi-weekly basis and more than 250 persons actively involved
Decentralized system management: necessary for redundant and robust operations, extendible to other hubs, controlled evolution management, certified IT environment and operators, testing coordination across Europe
One single coupling algorithm to provide robust, reliable price formation supporting the specific features and products of the various power markets, optimizing welfare and increasing transparency across Europe
365 day fail-safe coupling service : normal operations, ad hoc incident management, numerous fall back procedures, operational and incident management, continuous performance monitoring improvement, etc.
Facilitating and covering both the MRC Coupling and the 4MMC Coupling

## Slide 5: MRC Project: High Level Planning
Activités |  | Year |  |  |  |  |  |  |  |  |  |  | 
 | DEC | JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEPT | OCT | NOV | DEC
CWE FB Linked Activities |  |  |  |  |  |  |  |  |  |  |  |  | 
Euphemia ER9.1 |  |  |  |  |  |  |  |  |  |  |  |  | 
Euphemia ER9.2 - Performance Improvement |  |  |  |  |  |  |  |  |  |  |  |  | 
Euphemia ER9.3 - CR’s |  |  |  |  |  |  |  |  |  |  |  |  | 
PMB R8 - Small CR’s |  |  |  |  |  |  |  |  |  |  |  |  | 
Int.Tests
Sim. Tests
Member Test
Go-Live
Go-Live
In scoping phase
Scoping + Development
FAT
Local & Int tests
Handover to Reg. tests
Go-Live
Go-Live as alpha version
Scoping and testing
ALWG tests
Go-Live
Provide version ER9.2 to SDWG
Handover to SDWG
Provide version ER9.2 to SDWG

## Slide 6
(55, 60]
(50, 55]
(45, 50]
(40, 45]
(35, 40]
(30, 35]
(25, 30 ]
Average MRC Market Clearing Prices levels per area,
first year
€/MWh

## Slide 7: Italian Borders Market Coupling
Market Coupling on Italian Borders has been successfully launched on 24th February 2015. Italian-Austrian, Italian-French and Italian-Slovenian borders have been coupled with the Multi-Regional Coupling (MRC)
Before the launch of market coupling, daily capacity was allocated through explicit auction; since the introduction of market coupling, adverse flows (flows from high price area to low price area) cannot occur any more.
Chart: 
Percentage of the hours of the day

## Slide 8: Swiss Borders MC status
Though all Swiss borders are technically ready for market coupling, their coupling is delayed in the course of ongoing bilateral negotiations between Switzerland and the EU Commission. The partners remain ready to go live within a short timeframe, as soon as the present political situation evolves.
Italian Borders Market Coupling
Next steps:
The Go-live on Italian-Swiss and Italian-Greek borders will be defined following the MRC change request procedure defined for adherence of new members/borders.
The coupling of Swiss border is delayed in the course of ongoing bilateral negotiations between Switzerland and the EU Commission, while the coupling on the Italian-Greek border will be technically ready for market coupling at a later date.

## Slide 9: 4M Market Coupling
Market Coupling among CZ, SK, HU and RO day-ahead markets has been successfully launched on 19 November 2014
    More efficient capacity allocation
    Better propagation of price signals among coupled markets
    Lower transmission capacity price
    More cross-border flows at RO-HU border
Price convergence in 70% at HU-RO border

## Slide 10: 4M Market Coupling
Main Achivements
PCR IT solutions used by all PXs – PXs‘ Systems support further integration
Joint TSO module for pre- and post- MC processes
Romania: export fees cancelled as of 1 July 2014
Next steps:
Further extension is currently discussed within the framework of the NWE-CEE FB MC project
So far no other official applicants for joining the 4M MC on potential southern borders